## Slide 1: AIXM 5.1.1 – Work in Progress
AIXM CCB – Webex, 14 MAR 2014

## Slide 2: Proposed Agenda
AIXM 5.1.1 formal Change Proposals
  CP drafting - update
Migration to Sparx EA - extensions
  Initial draft document by Wolfgang Scheucher (Jeppesen)
  Feedback from FAA (Katrina Wilson)
Any other topic?

## Slide 3: AIXM 5.1.1 formal Change Proposals
AIXM-139 (https://aixmccb.atlassian.net/browse/AIXM-139)
  The only CP drafted until now, problem of resources at Eurocontrol…
  Templates for several CPs now prepared in GoogleDocs, any voluntary(ies) to fill them with text?
    [AIXM-140] Correct UML errors with no consequence on XML Schema – Michael / Manuel (Frequentis)
    [AIXM-141] Correct association cardinalities – Razvan (UAE)
    [AIXM-142] Correct missing nillable attribute in the XML Schema – Diana (FAA)
    [AIXM-143] Add CodeProcedureFixRoleType missing value – Razvan (UAE)
    …

## Slide 4: Change Proposals
Timeline proposed
  Review CP AIXM-139 by 6 FEB 2014 (done)
  All CP for 5.1.1 ready by end March April 2014
    Secretariat (Eurocontrol and FAA, with help from CCB volunteers) drafting formal change for the issues identified at the ad-hoc CCB meeting as candidates for AIXM 5.1.1
    Once drafted, Secretariat will upload it in JIRA (as PDF!)
    Follow-up in JIRA
    If necessary, CP updated and re-upload in JIRA
  Formal review until mid end May 2014 (4 weeks)
  AIXM 5.1.1 “beta” available mid end June 2014
    UML Model, Core XSD, Sample files, XSLT conversion scripts 5.1 – 5.1.1, Associated documentation…

## Slide 5: [AIXM-132] Migration to Sparx EA
Sparx EA Draft EAP model updated
  https://extranet.eurocontrol.int/http://webprisme.cfmu.eurocontrol.int/aixmwiki_public/bin/download/Main/AIXM_5_1_UML_EA/AIXM5.1.1Draft0.4.eap
EA Script available and tested for core model
  Step 1 – EA export
  Step 2 - XSLT script that corrects the order of associations

## Slide 6: [AIXM-132] Migration to Sparx EA
Next step – scripting support for extensions
  Phase 1: Use of scripts for new EA extensions
    Wolfgang Scheucher (Jeppesen) has tested the scripts on sample (new) extension, created directly in EA
    Some comments / questions from Katrina Wilson (FAA)
  Phase 2: Migration of existing extensions
    Use the Digital NOTAM Event Specification as test for the migration
      After Phase 1 will be close to finalisation

## Slide 7: [AIXM-132] Migration to Sparx EA
Next step – scripting support for extensions
    Wolfgang Scheucher (Jeppesen) has tested the scripts on sample (new) extension, created directly in EA
      See https://drive.google.com/file/d/0BxlGN-YBj-q0YmhuQllEblRjMGc/edit?usp=sharing
      Also documenting the findings / guidelines, see https://docs.google.com/document/d/1d9kJli6AT6MiuGDcLgAcMs-Wim5I-cxbiPhwSPc5WAM/edit?usp=sharing
      Resulting XSD files are here
        Features extention https://drive.google.com/file/d/0BxlGN-YBj-q0TDc1ejM4cGVIc0k/edit?usp=sharing
        Data types extension https://drive.google.com/file/d/0BxlGN-YBj-q0Z1l0OUJsZzdWeXM/edit?usp=sharing

## Slide 8
App schema 1 (ns1:… in XSD)
  Shared Features
    Address (contains an extension for the core address)
App schema (ns2: … in XSD)
  Organisations Features
    Refer to Address from App schema 1 (ns2:) – import statement in the XSD is generated, with reference to schema 1

## Slide 9: Next meeting
Webex proposed for Thursday 10 April afternoon
  15:00 Brussels time OK?
  Proposed agenda
    Status of the EA scripts testing for extensions
    Status of the CPs drafting for AIXM 5.1.1