## Slide 1: AIXM 5.2 – WIP
AIXM CCB – Webex 09 MaY 2017

## Slide 2: Proposed Agenda
Atlassian JIRA – account changes
AIXM Confluence – new (replacing old wiki)
AIXM Interoperability scenarios – for info
IMP feedback
AIXM temporality concept
AIXM 5.2 – work in progress
AIXM CCB meeting - 12-14 June, Frankfurt, Germany

## Slide 3: Atlassian changes
“We'd like to let you know that starting 24th April 2017, we're upgrading all users on aixmccb.atlassian.net to an Atlassian account. The next time they log in, they'll go through a simple email verification process that takes about 20 seconds.”
What this means for your users
  users will need to use their email address to log in, instead of their username
  users will need to complete a short email verification process when they next log in.

## Slide 4: AIXM – Confluence (Wiki)
In development
  www.aixm.aero/.... (will replace www.aixm.aero/wiki)

## Slide 5: AIXM – Confluence (Wiki)
Proposal: three spaces
  AIXM data sources
    a map of the world, linking to individual pages where visitors should find detailed information about the AIXM data published by each State
  AIXM coding guidelines
    content is being developed for the AIP Data Set coding guidelines (see next slides)
  AIXM extensions
    dedicated to documenting extensions of the AIXM model

## Slide 6: AIXM – coding Guidelines (WIP)
Focus Group established in Eurocontrol
  Open to States/organisations from outside Europe, if interested
  Not directly a CCB activity
    Several CCB members are involved
Objective
  Priority 1: coding guidelines for the new ICAO AIP Data Set
    promote and standardise the use of AIXM 5
    world-wide applicability (no regional specific rules)
    Finalisation expected in July 2017
  Priority 2: other ICAO data sets
    Instrument flight procedures
    Obstacles
    Airport mapping data

## Slide 7: AIXM – coding Guidelines (WIP)

## Slide 8: AIXM 5.1 interoperability
Dedicated AIXM CCB Webex
  Next on 10th May, 14:30 Brussels time (CEST), 8:30am EDT
  Invitation sent only to those who have indicated their strong interest and who have identified such issues, in particular developers
  Work area established in GoogleDocs
    https://drive.google.com/open?id=0BxlGN-YBj-q0eXpFZHBxVEl0cHc
    Work in progress – define interoperability scenarios
      See in particular the ICAO AIP Data Set scenario…

## Slide 9: [AIXM-1xx] TeMPORALITY Concept
  Temporality Concept clarifications (solve AIXM-153, AIXM-154)
    No direct impact on the AIXM 5.1.1 UML or Schema
    Just clarifications, no significant changes
    Version 1.1 – working draft available in GoogleDocs (https://drive.google.com/open?id=1lBWtVYKFgphlj3lnHmB2itfZTLQDhhGPFNpRZKGq5so)
    Remaining actions (for Eddy)
      Add more non-nominal use cases in chapter 5 (such as postpone a future change, abandon a new feature creation, etc.)
      Finalise validation rules - done
        SBVR formulation will be included in the AIXM Business Rules, not in the document itself
      Final editorial work - done
        Open suggestions for adding/correcting text/graphics in various places
        Review the language style (use ‘shall’/’should’/’may’ for the rules.

## Slide 10: AIXM 5.2
See JIRA…
  Several new issues
  One draft change proposal – AIXM-245 (XML namespace policy)
  Route/Point topics

## Slide 11: Actions
All CCB Members
  Please see the comments that ask for examples ( real world data, AIP extracts, charts, etc.)
    Upload relevant examples in JIRA
  Please raise as soon as possible other issues that have been identified in the past (for example, on the AIXM Forum) and that could be considered for AIXM 5.2.

## Slide 12: Older actions (still open)
Issue that require external coordination
  AIXM-130 (to address ICAO)
    Action for Razvan Guleac (for one of the next IMP meetings)
    Or maybe to see if there is another ICAO body (AIS secretariat) to be addressed
      on hold for the moment
  AIXM-175 (to coordinate XSD aspects with other XM CCB)
    Action for Eddy Porosnicu (to clarify the request and evaluate the impact on AIXM;
    Action for Razvan Guleac (to inform the IMP – architecture, but the problem needs to be described at a more conceptual level)

## Slide 13: Next Webex/Meeting
WED 7 June – 14:00
  Provisional Webex date, if needed before FRA meeting
AIXM CCB Meeting in Frankfurt, 12-14 June 2017
  Please confirm participation as soon as possible by e-mail to eduard.porosnicu@eurocontrol.int
  Agenda (will be prioritized based on the interests of the participants)
    AIXM versioning policy
    Routes/Points issues
    Airspace issues
    Procedures issues
    Coding guidelines
    Confluence
Keep in mind (not formal CCB meetings)
  Webex on 10 May at 14:30 Brussels time – AIXM Interoperability
  Webex on 18 May at 14:00 Brussels time - Procedures Coding

## Slide 14: Future meetings/Webex
Next regular Webex – 1st week of July, to be decided in Frankfurt
Next meeting – possibility
  In relation with the ATIEC 2017
    this year in Brussels, 5-6 October (THU-FRI)
  AIXM CCB could be on 3-4 October (TUE-WED)
    In parallel with an ICAO interregional workshop on Digital AIM, which takes place on 2-4 October (MON-WED)