## Slide 1: AIXM 5.2 – WIP
AIXM CCB – Webex 26 APR 2018

## Slide 2: Proposed Agenda
AIXM 5.2 WIP
  Recent issues raised/commented in JIRA
  Progress on drafting the Change Proposals for AIXM 5.2
  Issues related to the Procedures model
Temporality Concept
  Revision 1.1 – status and way forward
Next webex / meetings
AOB

## Slide 3: JIRA
New issues / recent comments
  AIXM-302, AIXM-303, AIXM-304
  AIXM-203, AIXM-201, AIXM-280
  AIXM-301
  AIXM-213, AIXM-238, AIXM-272 (proposed to move forward)
  AIXM-246

## Slide 4: First set of Change Proposals
Action - start using Labels for issues
    Done for topics AirportHeliport, Aerial Refuelling, Aircraft and Flight
    Labels used:
      awaiting_more_comments – when there is no consensus yet on the issue or on the solution
      ready_for_CP – when there is consensus on a possible solution, but nobody has yet volunteered to draft the CP
      CP_draft_in_progress - when the CP template is available in Google Docs and someone has volunteered to draft it
      on_hold – when the latest decision was to wait for external input or action
    To be continued…
Templates in GoogleDocs
Target -> first set of change proposals to be ready for review by end April May 2018
  Volunteers needed!
  Approval process to be started before immediately after June meeting

## Slide 5: JIRA ISSUES
Continue discussion…
  Procedures model related issues

## Slide 6: [AIXM-1xx] TeMPORALITY Concept
  Version 1.1 – working draft available in GoogleDocs (https://drive.google.com/open?id=1lBWtVYKFgphlj3lnHmB2itfZTLQDhhGPFNpRZKGq5so)
    Part of AIXM 5.1.1
      Just clarifications, no significant changes
      No direct impact on the AIXM 5.1.1 UML or Schema
      solve AIXM-153, AIXM-154
    Remaining actions (for Eddy)
      Add more non-nominal use cases in chapter 5 (such as postpone a future change, abandon a new feature creation, etc.)
      Finalise validation rules - done
        SBVR formulation will be included in the AIXM Business Rules, not in the document itself
      Final editorial work - done
        Open suggestions for adding/correcting text/graphics in various places
        Review the language style (use ‘shall’/’should’/’may’ for the rules.

## Slide 7: temporality
Discussion during Webex
  Urgent - Reference implementation to be used for testing new systems (in particular related to the AIP data set)
    The Donlon sample for the AIP data set should have a test suite, for several consecutive AIRAC cycles. Could also be done with a sub-set, so that we do not link this to the completeness of the Donlon sample
  Another issue – that version 1.0 leaves room for interpretation, for example allows both PERMDELTA and BASELINE for change notification
    Consequence – most systems have their own interpretation. A test suite would make most existing implementation incompliant
    Solution -> focus on the AIP data set

## Slide 8: Temporality
AIRM introduces the concept of “last revision (date/time)”
  Can this be an alternative mechanism instead of sequenceNumber/correctionNumber? Does it cover all AIS use cases (see chapter 5). To be discussed using JIRA for AIXM 5.2, if still considered as an option…
  To do
    add missing examples in chapter 4 and 5
    See other open comments
To be discussed for AIXM 5.2 ?
As part of the AIXM 5.1.1 revision

## Slide 9: Temporality
Version 1.2
  If any of the Temporality-related issues from JIRA result in changes that have an impact on the temporality concept

## Slide 10: Next webex / meetings
Webex proposed
  THU 24 May 14:30
  Agenda:
    Progress on CP drafting
    Other remaining/additional JIRA issues
Meeting in Brussels
  6-7-8 June, Eurocontrol
  Please confirm participation before 31st May